## Slide 1
Kaizen Team #3 | Shop processing lead time reduction
C2 - Confidential
From 12 days to 2 days: make NNC treatment faster and easier to control
Story-first kickoff slide for a mixed U.S. audience: problem → target → impact → scope → plan → questions
THE CHANGE WE NEED
12 days
current P90 lead time
2 days
target lead time
Why it matters
31-day lead time for reworked parts puts delivery commitments at risk
1 THE PROBLEM
NNC treatment takes too long
P90 lead time today: 288h / 12 days
Too long to secure on-time delivery
Reworked parts can reach 31 days lead time
Plain-English message: “We are losing time before parts can move forward.”
2 WHY IT MATTERS
Impact beyond the metric
Serviceability of parts
Respect of commitments
Customer satisfaction under contract
Lower parts holding costs
Plain-English message: “Shorter treatment time protects the customer promise.”
3 WHERE WE WILL ACT
Focused scope + clear roadmap
In: turbine nozzles and blades (CFM56 & LEAP)
Out: GE engineering analysis / CSC cases (~2%)
DMAIC roadmap
Kick-off
26 Jun
Define
30 Jul
Measure/ Analyze
30 Sep
Improve
16 Oct
Control
+30/60/90
Speaker route: who you are → why this matters → 12-day problem → 2-day ambition → focused scope → roadmap → invite questions on assumptions and risks.
Draft redesign based on supplied kickoff slide — for trainer review
AIRCRAFT ENGINES